BUSINESS REQUIREMENTS DOCUMENT

Tanu – AI Career Companion

Version 1.0  |  Status: Pre-Development Draft

# 1. Executive Summary

Tanu is a proposed AI-powered career companion that will help job seekers manage their job search from a single workspace. The product will bring together career information, resume management, job discovery, job matching, application tracking, and AI-powered career assistance.

The purpose of the initiative is to reduce the fragmented and time-consuming nature of job searching and help users make better decisions throughout the process.

# 2. Business Problem

Job seekers commonly manage their applications across multiple job portals, spreadsheets, resumes, notes, and other tools. This creates several problems:

Applications are difficult to organize and track.

Relevant opportunities are difficult to identify among large numbers of job listings.

Users may not clearly understand how well their profile fits a role.

Career information and resumes are maintained separately.

Users spend significant time managing information instead of preparing and applying.

# 3. Business Need

A centralized career workspace is needed to organize the job-search process and provide personalized assistance. Tanu should combine job discovery, profile and resume information, application management, and AI guidance into one experience.

# 4. Business Objectives

Centralize the user's core job-search activities in one workspace.

Reduce manual effort involved in organizing applications and career information.

Help users discover job opportunities relevant to their profile.

Help users understand their suitability for available opportunities.

Provide personalized AI assistance throughout the job-search process.

Give users a clear view of their job-search activity and progress.

# 5. Target Users

| User Group | Description |
| --- | --- |
| Primary | Students and internship seekers |
| Primary | Fresh graduates |
| Primary | Early-career professionals |
| Primary | Active job seekers |

# 6. Proposed Business Solution

Tanu will provide a centralized workspace where a user can maintain their career profile, add or upload resume information, discover jobs, understand job fit, save and track applications, and receive AI-powered career assistance.

# 7. Business Scope

## 7.1 In Scope

Career profile management

Resume management and information extraction

Job discovery

Personalized job recommendations

Job matching

Application tracking

Application notes and history

AI career assistance

Job-search progress dashboard

Responsive web experience

## 7.2 Out of Scope for MVP

Automated job applications

Recruiter or employer-side functionality

Advanced salary intelligence

Full interview-preparation suite

Advanced career coaching and long-term planning

# 8. High-Level Business Requirements

| ID | Requirement |
| --- | --- |
| BR-01 | Provide a centralized workspace for managing job-search activities. |
| BR-02 | Allow users to maintain career information relevant to their job search. |
| BR-03 | Allow users to manage resume information. |
| BR-04 | Help users discover relevant job opportunities. |
| BR-05 | Provide personalized job recommendations. |
| BR-06 | Help users understand their fit for job opportunities. |
| BR-07 | Allow users to track job applications and their progress. |
| BR-08 | Provide AI-powered career assistance. |
| BR-09 | Provide visibility into job-search activity and progress. |
| BR-10 | Provide a simple and accessible experience across supported devices. |

# 9. Expected Business Outcomes

A more organized job-search process.

Less manual effort spent maintaining application information.

Better discovery of relevant job opportunities.

Improved understanding of job-profile fit.

More informed and actionable career decisions.

A single place to monitor job-search progress.

# 10. Success Criteria

The initiative will be considered successful when the MVP enables a user to complete the core job-search journey from one workspace:

Create Profile → Add Resume → Discover Jobs → Understand Match → Save/Track Application → Receive Career Assistance → Monitor Progress

Users can complete their basic career profile.

Users can provide resume information.

Users can discover and review relevant jobs.

Users can track applications through defined stages.

Users can receive personalized career assistance.

Users can understand their overall job-search activity.

# 11. Stakeholders & Roles

| Stakeholder | Responsibility |
| --- | --- |
| Product Owner | Defines product direction, priorities, and requirements. |
| Design | Defines the user experience and interface. |
| Engineering | Designs and develops the product. |
| End Users | Use Tanu to manage and improve their job search. |

# 12. Business Constraints & Dependencies

Job discovery depends on availability and quality of external job data.

AI-powered features depend on external AI services and their availability.

Resume information quality may vary depending on the user's resume.

The MVP should remain focused on the core job-search problem and avoid unnecessary feature expansion.

User career and resume information must be handled responsibly and securely.

# 13. Key Risks

| Risk | Business Impact | Response |
| --- | --- | --- |
| Low-quality job data | Users may receive irrelevant opportunities. | Prioritize relevance and provide appropriate filtering. |
| AI inaccuracies | Users may receive unsuitable guidance. | Position AI as assistance and use appropriate safeguards. |
| Feature overload | The product may become complex for the target user. | Keep MVP focused on the core job-search journey. |
| Low user adoption | Users may not complete setup or tracking. | Keep onboarding and core workflows simple. |

# 14. MVP Priorities

| Priority | Business Scope |
| --- | --- |
| P0 – Must Have | Career profile, resume management, job discovery, job matching, application tracking, dashboard |
| P1 – Should Have | AI career assistant, application notes/history, improved personalization |
| P2 – Future | ATS scoring, AI resume feedback, cover letters, interview preparation, company research, salary insights, career roadmap |

# 15. Future Business Opportunities

ATS-oriented resume scoring and feedback

AI-generated cover letters

Interview preparation

Company research

Salary insights

Interview reminders

Personalized career roadmaps

Broader career-development services

# 16. Business Success Measures

| Area | Indicative Measure |
| --- | --- |
| User Activation | Users completing career profile setup. |
| Resume Adoption | Users adding a resume. |
| Job Engagement | Jobs viewed and saved. |
| Application Management | Applications created and actively tracked. |
| Recommendation Value | Interaction with recommended opportunities. |
| AI Engagement | Users using career assistance. |
| Ongoing Usage | Users returning to manage their job search. |

# 17. Business Acceptance Criteria

The MVP solves the defined problem of fragmented job-search management.

The core job-search journey can be completed from a centralized workspace.

The solution provides meaningful job discovery and job-fit assistance.

Users can track the progress of their applications.

Users can access career assistance relevant to their job-search context.

The product remains simple enough for students and early-career job seekers to use without extensive training.

# 18. Relationship to PRD & TRD

This BRD defines the business problem, objectives, scope, expected outcomes, and high-level business requirements. The PRD translates these business requirements into detailed product behavior and user-facing requirements. The TRD defines the technical architecture, technology choices, integrations, data, security, and implementation approach.

# 19. Document Status

This document is a pre-development BRD. It is intended to establish business alignment before product design and engineering begin.